AI-Powered

Product Delivery Copilot

Product Design & Architecture Document

Prepared by: Vinaya Shirkar

Role: Product Manager

Date: June 2026   |   Version: 1.0 — MVP Design

CONFIDENTIAL — INTERNAL USE ONLY

# Table of Contents

# 1. Executive Summary

Product Managers, Business Analysts, and Project Managers collectively spend 40–60% of their working hours on manual documentation — capturing meeting notes, updating BRDs, writing user stories, and synchronising requirement changes across platforms. This effort is repetitive, error-prone, and adds no direct value to the product being built.

The AI-Powered Product Delivery Copilot is an agentic AI assistant that eliminates this overhead by continuously monitoring approved information sources — meeting transcripts, emails, and existing documents — and automatically generating, updating, and synchronising all project artifacts throughout the software delivery lifecycle.

## 1.1 Problem at a Glance

| Pain Point | Current Impact | Frequency | Cost to Team |
| --- | --- | --- | --- |
| Missed requirement updates | Defects, rework, stakeholder dissatisfaction | Every sprint | High |
| Outdated BRDs | Dev builds wrong features | Weekly | High |
| Manual MOM creation | 30–60 min per meeting | Daily | Medium |
| Inconsistent user stories | Failed UAT, misaligned QA | Per sprint | High |
| No change impact analysis | Blind-side releases | Monthly | Critical |
| Scattered decisions | Re-litigation in future meetings | Weekly | Medium |

## 1.2 Vision Statement

"Build an Agentic AI assistant that acts as a tireless documentation engine — reading every meeting, email, and document, detecting changes, generating structured artifacts, and presenting them for human approval before anything is committed."

## 1.3 Expected Outcomes

- 70%+ reduction in manual documentation effort

- 100% traceability from requirement to test case

- Zero missed requirement updates (detection-first model)

- Consistent, versioned, auditable project artifacts

- Faster onboarding for new team members via living documentation

# 2. Product Overview

## 2.1 Product Name & Tagline

Product Name: AI-Powered Product Delivery Copilot

Tagline: From Meeting to Artifact in Minutes — Approved by You.

## 2.2 Target Users

| Persona | Role | Primary Need | Key Benefit |
| --- | --- | --- | --- |
| Primary User | Product Manager | Stay in control without doing the admin | Approve changes in 1 click instead of writing from scratch |
| Secondary User | Business Analyst | Accurate, traceable requirements | Auto-generated BRDs and user stories from transcripts |
| Secondary User | Project Manager | Up-to-date task lists and MOM | Epics and tasks auto-created from decisions |
| Tertiary User | QA Lead | Test cases linked to acceptance criteria | Auto-generated test cases from Gherkin ACs |
| Viewer | Stakeholder / CXO | Read-only visibility on project status | Real-time document repository access |

## 2.3 Core Value Proposition

- Intelligence Layer: AI reads and understands project context across all communication channels

- Detection Engine: Proactively surfaces changes, conflicts, and risks — never waits to be asked

- Human-in-the-Loop: Every suggested change requires PM approval before it enters any official document

- Single Source of Truth: All approved artifacts live in one versioned repository

- Delivery Bridge: Approved work items push directly to Jira / Azure DevOps

# 3. MVP Scope

The MVP focuses on the four highest-value capability clusters selected during product design. All integrations are standalone-first; Microsoft stack sync is a Phase 2 feature.

## 3.1 MVP Feature Map

| # | Capability Cluster | Key Features in MVP | Out of Scope (Phase 2+) |
| --- | --- | --- | --- |
| M1 | Meeting Intelligence | Upload transcript (TXT/DOCX/PDF); auto-generate MOM; extract decisions, action items, risks; detect requirement changes | Live Teams/Zoom/Meet integration; real-time transcription |
| M2 | Document Generation | Auto-generate BRD sections, PRD, User Stories (US-XXX), Acceptance Criteria (Gherkin), Test Cases (TC-XXX); version history | FRD generation; diagram auto-generation |
| M3 | Approval Workflow | PM review queue; diff view (old vs new); Approve / Reject / Modify actions; audit log of all approvals | Multi-approver chains; e-signature |
| M4 | Delivery Management | Auto-generate Epics, Features, Stories, Tasks from approved docs; recommend owners; export to Jira/ADO CSV | Live Jira/ADO bi-directional sync; sprint auto-planning |

## 3.2 Explicitly Out of Scope for MVP

- Email intelligence (Outlook scanning) — Phase 2

- Live meeting transcription — Phase 2

- Real-time Microsoft Teams / Google Workspace API integration — Phase 2

- Multi-tenancy and enterprise SSO — Phase 3

- Mobile application — Phase 3

# 4. System Architecture

## 4.1 Architecture Philosophy

The Copilot is designed as a modular, agent-based system built on Claude (Anthropic). Each module is an independent agent with a specific responsibility. Agents communicate via a shared context store. A human approval gate sits between every AI suggestion and every official document mutation.

## 4.2 High-Level Architecture

The system is structured across four horizontal layers:

LAYER 1 — INPUT INGESTION Upload Portal ¦ Transcript Parser ¦ Document Reader ¦ (Phase 2: Email + Meeting APIs)

▼

LAYER 2 — AI AGENT CORE (Claude-Powered) Meeting Intelligence Agent ¦ Document Intelligence Agent ¦ Change Detection Agent ¦ Delivery Agent

▼

LAYER 3 — HUMAN APPROVAL GATE PM Review Queue ¦ Diff Viewer ¦ Approve / Reject / Modify ¦ Audit Logger

▼

LAYER 4 — OUTPUT & STORAGE Document Repository ¦ Version History ¦ Jira/ADO Export ¦ Notification Engine

## 4.3 AI Agent Breakdown

| Agent | Responsibility | Input | Output |
| --- | --- | --- | --- |
| Meeting Intelligence Agent | Parse transcript, extract structured data, identify requirement changes | Uploaded transcript file | MOM, decisions, action items, risks, change flags |
| Document Intelligence Agent | Generate and update BRD, PRD, User Stories, ACs, Test Cases | Meeting output + existing docs | Draft artifact updates for PM review |
| Change Detection Agent | Compare new info against baseline docs, flag conflicts and impacts | New content + existing requirements | Change diff, impact matrix, conflict alerts |
| Delivery Agent | Convert approved requirements into delivery work items | Approved user stories + decisions | Epics, Features, Stories, Tasks + owner suggestions |
| Notification Agent | Send alerts when changes detected, approvals needed, docs updated | All agent events | Email/in-app notifications to stakeholders |

## 4.4 Data Flow — End to End

- PM uploads meeting transcript via web portal

- Ingestion layer parses file → extracts raw text → chunks by topic

- Meeting Intelligence Agent processes chunks → generates structured MOM JSON

- Change Detection Agent compares extracted requirements against existing BRD baseline

- If changes detected → flags as REQUIREMENT CHANGE DETECTED with impact analysis

- Document Intelligence Agent drafts updated artifacts (BRD sections, user stories, test cases)

- All drafts placed in PM Review Queue — zero automatic mutations to official docs

- PM reviews diff view → clicks Approve, Reject, or Modify

- Approved changes committed to Document Repository with version stamp and audit entry

- Delivery Agent generates Epics/Stories/Tasks → export to Jira/ADO CSV or direct push

- Notification Agent alerts relevant stakeholders of approved changes

# 5. Feature Specifications

## 5.1 Meeting Intelligence (M1)

| Feature ID | M1 |
| --- | --- |
| Input Formats | TXT, DOCX, PDF, SRT (subtitle files from Zoom/Teams exports) |
| Extraction Output | MOM, Decisions, Action Items, Risks, Assumptions, Dependencies, Requirement Changes |
| Change Detection | Compares extracted requirements against active BRD version; flags additions, deletions, modifications |
| MOM Format | Structured: Meeting metadata, Attendees, Agenda items, Decisions, Action items (owner + due date), Open issues |
| ID Formats | Decisions: DEC-XXX, Actions: ACT-XXX, Risks: RSK-XXX |

## 5.2 Document Generation (M2)

| BRD Requirements | Numbered BR-XXX format; Constraints; Compliance rules; Approval workflows |
| --- | --- |
| User Stories | US-XXX: As a [role], I want [action] so that [benefit] |
| Acceptance Criteria | Gherkin format: Given / When / Then per story |
| Test Cases | TC-XXX: linked to US-XXX and AC; happy path + negative + edge case |
| PRD Sections | Overview, Goals, Non-Goals, User Personas, Feature Requirements, Success Metrics |
| Version Control | Every save creates a new version; diff between any two versions available |
| Naming Convention | BRD-{ProjectCode}-v{Major}.{Minor}.{Patch} |

## 5.3 Approval Workflow (M3)

| Core Rule | NO document is ever automatically modified. Every AI suggestion requires explicit PM approval. |
| --- | --- |
| Review Queue | Chronological list of pending changes with source, timestamp, and impact score |
| Diff Viewer | Side-by-side: Current approved version (left) vs Proposed change (right); additions in green, deletions in red |
| PM Actions | APPROVE — commits change; REJECT — discards with optional reason; MODIFY — opens inline editor before committing |
| Audit Log | Every action logged: who, what, when, decision made, reason for reject/modify |
| Impact Preview | Before approving, PM sees: affected BRD sections, linked user stories, linked test cases |

## 5.4 Delivery Management (M4)

| Hierarchy | Epic → Feature → User Story → Task (aligned with Jira/ADO standard hierarchy) |
| --- | --- |
| Auto-Generation | Epics from project goals; Features from BRD sections; Stories from US-XXX; Tasks from action items |
| Owner Recommendation | Based on skill tags in team roster; confidence score shown alongside recommendation |
| Export Formats | CSV (Jira import format), JSON (ADO import format), PDF summary |
| Phase 2 | Direct API push to Jira Cloud, Azure DevOps; bi-directional status sync |

# 6. Requirement Change Detection Engine

This is the most critical differentiator of the Copilot. The Change Detection Agent operates on every ingested artifact and performs the following analysis pipeline:

## 6.1 Detection Pipeline

- Baseline Load — Load current approved BRD/PRD version from repository

- Chunking — Segment new content (transcript/email/doc) by topic and requirement domain

- Semantic Comparison — Use embedding-based similarity to compare new content against baseline

- Diff Classification — Classify each detected difference as: ADDITION, MODIFICATION, DELETION, or CONFLICT

- Impact Analysis — Trace each changed requirement to affected BRDs, user stories, ACs, and test cases

- Flagging — Generate REQUIREMENT CHANGE DETECTED card with full context for PM review queue

## 6.2 Change Card Format

| Flag | REQUIREMENT CHANGE DETECTED |
| --- | --- |
| Source | Meeting transcript / Email / Uploaded document |
| Previous Requirement | Exact text from current approved BRD (BR-XXX) |
| Updated Requirement | Proposed new text extracted from source |
| Change Type | ADDITION / MODIFICATION / DELETION / CONFLICT |
| Impact: BRD | List of affected BR-XXX sections |
| Impact: User Stories | List of affected US-XXX |
| Impact: Test Cases | List of affected TC-XXX |
| PM Actions | [ APPROVE ] [ REJECT ] [ MODIFY ] |

## 6.3 Conflict Resolution Protocol

- When a CONFLICT is detected (two sources contradict each other), the Copilot does NOT guess which is correct

- Both versions are presented side-by-side with their source and timestamp

- PM must explicitly choose one or provide a merged resolution

- The losing version is archived (not deleted) in the audit log for traceability

# 7. Recommended Technology Stack

Designed for a PM with limited coding experience building with AI-assisted tools. Stack prioritises low-code/no-code where possible, with AI-assisted code generation for custom components.

## 7.1 Core Stack

| Layer | Component | Technology | Rationale |
| --- | --- | --- | --- |
| AI Brain | Language Model | Claude (claude-sonnet-4-6 via API) | Best-in-class instruction following; supports long documents; native tool use |
| AI Brain | Agent Orchestration | Claude Agent SDK / Cowork | Purpose-built for multi-agent workflows; no custom infra needed |
| AI Brain | Embeddings & Search | Claude + vector store (Pinecone or Supabase pgvector) | Semantic requirement comparison for change detection |
| Frontend | Web Application | Next.js (React) | AI-assisted generation via Claude Code; widely supported; fast |
| Frontend | UI Component Library | shadcn/ui + Tailwind CSS | Professional look with minimal coding; great defaults |
| Backend | API Layer | Next.js API Routes (serverless) | Co-located with frontend; no separate server needed for MVP |
| Database | Document Store | Supabase (Postgres + pgvector) | Managed, free tier for MVP; built-in auth; supports vector search |
| File Storage | Document Repository | Supabase Storage | S3-compatible; handles DOCX/PDF; CDN-backed |
| Document Gen | DOCX/PDF Output | docx.js + puppeteer | Generate professional Word docs and PDFs programmatically |
| Auth | User Authentication | Supabase Auth | Google/email login; Row Level Security for document access |
| Notifications | Email Alerts | Resend (email API) | Simple, reliable; developer-friendly; free tier available |
| Delivery Export | Jira CSV/ADO JSON | Custom formatter (AI-generated) | Standard import formats; no API keys needed for MVP |
| Hosting | Application | Vercel | Zero-config deployment for Next.js; free tier for MVP |

## 7.2 Build Approach for Limited-Code PM

- Use Claude (Cowork / Claude Code) to generate all code from design specs — no manual coding needed

- Use Supabase dashboard for database setup — no SQL knowledge required

- Use Vercel for one-click deployments — no DevOps knowledge required

- Use shadcn/ui component library — production-quality UI with minimal customisation

- Each module (M1–M4) is built and tested independently before integration

# 8. Key UX Flows

## 8.1 Flow 1 — Upload Transcript and Generate MOM

- PM logs in → Dashboard shows pending reviews and recent activity

- PM clicks Upload Transcript → drags and drops transcript file (TXT/DOCX/PDF)

- PM selects project context from dropdown (existing project or create new)

- PM clicks Process → progress bar shows: Parsing → Extracting → Detecting Changes → Generating

- Results appear in three cards: MOM Draft | Requirement Changes Detected | Action Items

- PM reviews each card → clicks Approve, Reject, or Modify per item

- Approved MOM is saved to repository → stakeholders notified

## 8.2 Flow 2 — Review Requirement Change

- PM receives notification: '3 requirement changes detected from [Meeting Name]'

- PM opens Review Queue → sees change cards sorted by impact score (Critical → Low)

- PM opens first card → diff view shows: old text (red) vs proposed text (green)

- Impact panel shows: BR-002 affected, US-007 and US-008 affected, TC-015 through TC-018 affected

- PM clicks Approve → system commits change and queues document updates for affected artifacts

- PM clicks Reject on second card → enters reason: 'Discussed further — original requirement stands'

- Audit log records both decisions with PM identity and timestamp

## 8.3 Flow 3 — Generate Delivery Work Items

- PM opens approved BRD for a feature → clicks Generate Work Items

- Delivery Agent generates: 1 Epic, 3 Features, 12 User Stories, 34 Tasks

- PM reviews hierarchy in tree view → can drag to reorder or delete items

- PM reviews owner recommendations → accepts or overrides each

- PM clicks Export → downloads Jira CSV or ADO JSON

- PM imports CSV into Jira — stories appear in backlog instantly

# 9. Data Model (Simplified)

The following core entities power the Copilot. All relationships are maintained to enable full traceability from requirement to test case to delivery task.

## 9.1 Core Entities

| Entity | Key Fields | Relationships | Notes |
| --- | --- | --- | --- |
| Project | id, name, code, status, owner_id | Has many: Documents, Meetings, Epics | Top-level container for all artifacts |
| Meeting | id, project_id, title, date, transcript_url, status | Has many: MOMs, Decisions, ActionItems, ChangeDetections | Status: processing ¦ reviewed ¦ archived |
| MOM | id, meeting_id, version, content_json, approved_by, approved_at | Belongs to: Meeting | content_json stores structured MOM data |
| Document | id, project_id, type (BRD/PRD/FRD), version, content_json, status | Has many: Requirements, UserStories | type enum controls template used |
| Requirement | id, document_id, code (BR-XXX), title, description, status | Has many: UserStories, ChangeDetections | status: active ¦ changed ¦ deprecated |
| UserStory | id, requirement_id, code (US-XXX), role, action, benefit, status | Has many: AcceptanceCriteria, TestCases, Tasks | Gherkin ACs stored as structured JSON |
| AcceptanceCriteria | id, story_id, given, when, then | Belongs to: UserStory; Has many: TestCases | One AC can have multiple test cases |
| TestCase | id, story_id, ac_id, code (TC-XXX), description, expected_result, scenario_type | Belongs to: UserStory, AC | scenario_type: happy ¦ negative ¦ edge |
| ChangeDetection | id, meeting_id, requirement_id, change_type, previous_text, proposed_text, impact_json, status | Belongs to: Meeting, Requirement | status: pending ¦ approved ¦ rejected |
| AuditLog | id, entity_type, entity_id, action, actor_id, reason, timestamp | Polymorphic to all entities | Immutable; append-only |
| Epic | id, project_id, title, description, status | Has many: Features | Top of delivery hierarchy |
| WorkItem | id, parent_id, type (feature/story/task), code, title, description, assignee_id, status | Self-referential hierarchy | Unified table for features, stories, tasks |

# 10. Phased Build Roadmap

The build is sequenced so that each phase delivers standalone value. Phase 1 alone eliminates the most painful daily friction.

| Phase | Duration | Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Phase 1 — Foundation (MVP Core) | Weeks 1–4 | Project setup (Next.js + Supabase + Vercel); User auth; Upload portal; M1 Meeting Intelligence; MOM generation; Basic document store | PM can upload transcript and receive a structured MOM within 2 minutes |
| Phase 2 — Intelligence (Change Detection) | Weeks 5–8 | Change Detection Engine; Requirement comparison pipeline; PM Review Queue; Diff viewer; Audit log; Approval workflow (M3) | PM receives change card with impact analysis and can approve/reject in one screen |
| Phase 3 — Documents (Full Artifact Suite) | Weeks 9–12 | Full BRD/PRD/US/AC/TC generation (M2); Version history; Document diff viewer; Download as DOCX/PDF; Requirement traceability matrix | Full artifact suite generated from a single transcript upload |
| Phase 4 — Delivery (Work Items + Export) | Weeks 13–16 | Epic/Feature/Story/Task auto-generation (M4); Owner recommendations; Jira CSV export; ADO JSON export; Notification engine | PM can generate a sprint-ready backlog from approved BRD in < 5 minutes |
| Phase 5 — Integrations (Microsoft Stack) | Weeks 17–24 | Microsoft Teams meeting import; Outlook email intelligence; SharePoint document sync; Azure DevOps live push; Real-time notifications | Copilot monitors Teams automatically; zero manual uploads needed |
| Phase 6 — Scale (Enterprise) | Weeks 25+ | Multi-project dashboard; Role-based access control; Multi-approver workflows; Analytics dashboard; API for external tools; White-label options | Enterprise-ready with SOC2-aligned audit controls |

## 10.1 Week-by-Week Sprint Plan (Phase 1)

| Week | Sprint Goal | Key Tasks | Done When |
| --- | --- | --- | --- |
| Week 1 | Project skeleton live | Scaffold Next.js app; Configure Supabase; Deploy to Vercel; Set up auth (Google login); Create project and user tables | PM can log in and create a project |
| Week 2 | Upload pipeline working | Build upload UI; File parsing (TXT/DOCX/PDF); Claude API integration; Raw transcript stored in DB | Transcript uploaded and text extracted correctly |
| Week 3 | MOM generation live | Build Meeting Intelligence Agent prompt; Generate structured MOM JSON; Render MOM in review UI; Basic approve action | MOM card appears after upload; PM can approve |
| Week 4 | Polish and user testing | Action items extraction; Decision logging; Risk capture; Email notification on completion; End-to-end test with real transcript | End-to-end flow works with real meeting data |

# 11. Success Metrics

## 11.1 Product KPIs

| Metric | Baseline (Today) | MVP Target | 6-Month Target |
| --- | --- | --- | --- |
| Time to create MOM after meeting | 30–60 minutes (manual) | < 3 minutes | < 2 minutes |
| Requirement change detection rate | ~40% caught (manual) | > 90% caught | > 98% caught |
| Time to update BRD after change | 2–4 hours (manual) | < 15 minutes (review + approve) | < 5 minutes |
| Manual documentation effort (hrs/week) | 15–20 hrs/PM/week | < 6 hrs/PM/week | < 3 hrs/PM/week |
| Traceability coverage (req → test) | ~20% (partial, manual) | > 80% auto-linked | 100% auto-linked |
| Stakeholder approval turnaround | 1–3 days (email chains) | < 4 hours (in-app queue) | < 1 hour |

## 11.2 Quality Gates per Phase

- Phase 1: MOM accuracy > 85% vs human-written MOM (PM blind review)

- Phase 2: Change detection precision > 90%; false positive rate < 10%

- Phase 3: Generated user stories pass PM acceptance without modification > 75% of the time

- Phase 4: Work item hierarchy correct (no orphaned stories or tasks) 100% of the time

# 12. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI hallucination in requirement extraction | Medium | High | PM approval gate ensures nothing is auto-committed; human always reviews |
| Poor transcript quality (jargon, crosstalk, accents) | High | Medium | Prompt engineering with domain context; PM can edit before approving |
| Change detection false positives overwhelm PM | Medium | Medium | Configurable confidence threshold; group similar changes into one card |
| Sensitive data in transcripts (PII, financials) | Low | Critical | Data processed in-memory; no third-party model training; SOC2 in Phase 6 |
| Scope creep slowing MVP delivery | High | Medium | Hard MVP boundary enforced (M1–M4 only); Phase 2+ features strictly backlogged |
| Low PM adoption due to extra approval steps | Medium | High | One-click approve; mobile-friendly queue; async email with direct link |
| Claude API cost at scale | Low (MVP) | Medium (Scale) | Cache repeated prompts; chunk efficiently; monitor token usage from day 1 |

# 13. How to Build This — PM's Practical Guide

You do not need to write code from scratch. This is the step-by-step approach using Claude and AI-assisted development tools.

## 13.1 Tools You Will Use

- Claude (Cowork / Claude Code) — generates all code from your instructions in plain English

- Supabase — create database tables using the web dashboard (no SQL needed)

- Vercel — deploy your app with one click after connecting your GitHub repo

- GitHub — stores your code; free; Claude Code pushes directly to it

- Anthropic API — powers the AI agents; pay-per-use; free credits to start

## 13.2 Step-by-Step Build Sequence

- Sign up: Create accounts on Supabase, Vercel, GitHub, and Anthropic Console

- Scaffold: Tell Claude — 'Create a Next.js app with Supabase auth, Tailwind CSS, and shadcn/ui. Deploy to Vercel.'

- Database: Tell Claude — 'Create Supabase tables for: projects, meetings, moms, documents, requirements, user_stories, change_detections, audit_logs'

- Upload UI: Tell Claude — 'Build a file upload page that accepts TXT, DOCX, and PDF files, stores them in Supabase Storage, and shows a processing progress bar'

- Agent: Tell Claude — 'Build an API route that reads the uploaded transcript text, sends it to Claude API with a structured prompt, and returns a JSON MOM'

- Review UI: Tell Claude — 'Build a review card component showing the MOM with Approve, Reject, and Modify buttons'

- Iterate: Each week, share this design document with Claude and ask it to implement the next phase

## 13.3 Prompt Template for Building Each Feature

Sample prompt to give Claude: "I am building an AI Product Delivery Copilot. I have a Next.js app with Supabase. I need you to build the Meeting Intelligence feature (M1). Here is the design spec: [paste Section 5.1 from this document]. Generate the API route, the Claude agent prompt, the database queries, and the React review card. Follow the data model in Section 9."

## 13.4 Estimated Monthly Running Cost (MVP)

| Vercel (hosting) | Free (Hobby plan) |
| --- | --- |
| Supabase (database + auth) | Free (up to 500MB + 50,000 MAU) |
| Anthropic API (Claude) | ~$20–50/month for 100 transcripts/month |
| Resend (email notifications) | Free (up to 3,000 emails/month) |
| Pinecone (vector search) | Free (starter tier) |
| Total Estimated MVP Cost | ~$20–50/month |

# 14. Next Steps

## 14.1 Immediate Actions

- Share this document with key stakeholders for feedback (this week)

- Set up Supabase, Vercel, GitHub, and Anthropic accounts (Day 1)

- Run Phase 1, Week 1 with Claude — scaffold the base application (Week 1)

- Test with a real meeting transcript as soon as upload portal is live (Week 2)

- Invite one BA and one QA to test the MOM review workflow (Week 3)

- Collect feedback and adjust prompts before moving to Phase 2 (Week 4)

## 14.2 Decision Log

| Decision | Choice Made | Rationale | Date |
| --- | --- | --- | --- |
| Output format | Word doc + Interactive artifact | Stakeholder-shareable + PM visual reference | June 2026 |
| MVP scope | M1 Meeting Intelligence + M2 Docs + M3 Approvals + M4 Delivery | Highest combined value; end-to-end flow validated | June 2026 |
| Integration strategy | Standalone first; Microsoft Stack in Phase 5 | Faster MVP; reduces auth/API complexity at start | June 2026 |
| AI platform | Claude (Anthropic) via API | Best instruction-following; long document support; PM already using Cowork | June 2026 |
| Build approach | AI-assisted dev (Claude Code/Cowork) | PM has limited coding experience; AI generates all code | June 2026 |

--- APPROVAL REQUIRED ---

Please review the above design artifacts.

[ APPROVE ]     [ REJECT ]     [ REGENERATE ]